1. Introduction

The Automation Exercise project is an online e-commerce web application designed to provide a complete end-to-end shopping experience for users.

It allows testers to simulate realistic scenarios including user registration, login, product browsing, cart management, checkout, and contact form submission.

The objective of this testing project is to ensure that all web functionalities perform as intended, meet user expectations, and comply with quality assurance standards.

Testing activities will be executed over a four-week period, starting from October 20, 2025, and ending on November 10, 2025.

The project will include Manual, Automation, and API testing phases to ensure product reliability and overall quality before final release.

1.1 Purpose

The purpose of this Test Plan is to outline the overall testing strategy, objectives, and approach for validating the functionality and quality of the Automation Exercise web application.

The goal is to verify that all key components of the system — such as registration, login, product catalog, cart operations, checkout process, and APIs — function correctly and integrate seamlessly.

Testing will be performed through a combination of Manual Testing, Automation Testing (Selenium + TestNG + Allure), and API Testing (Postman).

This plan also defines responsibilities, tools, and timelines for the successful completion of the testing process.

1.2 Project Overview

The Automation Exercise website is a practice-oriented e-commerce platform that mirrors the structure and flow of a real online retail system.

The site includes various user and admin functionalities such as product management, user authentication, cart handling, and API endpoints for transactions.

The testing process aims to verify that these workflows operate smoothly and deliver expected outcomes.

The primary testing tools include:

Selenium WebDriver – for web automation scripts

TestNG – for test case execution and reporting

Allure Report – for visual test reports

Postman – for API verification

MySQL – for backend data validation

2. Scope

2.1 In-Scope

The following areas are covered under this Test Plan:

User registration and login functionality

Product browsing, searching, and filtering

Cart management (add/remove/update items)

Checkout process including address and payment details

Contact form functionality

API validation for User and Order modules

Regression and smoke automation testing

3. Testing Strategy

3.1 Test Objectives

The primary objective of the testing process is to ensure that the system meets all defined business, functional, and non-functional requirements, and performs reliably under all expected conditions.

Specific objectives include:

To verify that all core functionalities of the application perform as expected.

To validate end-to-end integration between modules, APIs, and third-party services.

To ensure data integrity and consistency across database transactions.

To confirm that the system meets performance, usability, and security expectations.

To identify, document, and verify the resolution of all detected defects prior to release.

To provide quantitative metrics reflecting the quality and readiness of the system for deployment.

3.2 Test Assumptions

The following assumptions are considered in defining this Test Plan:

All functional and technical specifications have been reviewed and approved before test execution.

The test environments (staging, QA) are fully configured, stable, and mirror the production setup.

All necessary test tools (e.g., JIRA, Postman, Selenium, TestRail) are available and accessible.

Test data (e.g., users, transactions, configurations) can be created, imported, or reset without impacting production.

Dependencies such as APIs, third-party integrations, and test accounts are operational during testing.

The development team will provide timely fixes for critical and high-severity defects.

Sufficient resources (testers, environments, tools) are available according to the project schedule.

3.3 Data Approach

The testing process will rely on structured and controlled data to ensure consistency, traceability, and repeatability of results.

Test Data Creation and Management:

Synthetic and anonymized data will be used to ensure compliance with data protection policies.

Test data sets will be designed to cover positive, negative, and boundary scenarios.

Predefined datasets (e.g., test users, accounts, sample orders, configuration files) will be created before each test cycle.

Where applicable, database snapshots will be taken before and after execution for rollback and verification purposes.

Automated scripts may be used to generate or clean up test data between runs.

Test data will be version-controlled and documented in the Test Data Register to ensure alignment between teams.

3.4 Level of Testing

The testing lifecycle will include multiple levels to ensure quality at each stage of development.

Test Type	Description	Responsible Parties

Unit Testing	Conducted to verify individual modules or components function correctly in isolation.	Developers

Integration Testing	Validates the interfaces and data flow between connected modules and external systems/APIs.	Test Engineers & Developers

System Testing	Ensures the end-to-end behavior of the complete system meets specified requirements.	QA Team

User Acceptance Testing (UAT)	Confirms the system’s readiness for production from a business/user perspective.	Business Users & Product Owners

Regression Testing	Performed after code changes or defect fixes to confirm existing functionality remains unaffected.	QA Automation Team

Database Testing	Validates data integrity, constraints, and CRUD operations within the database layer.	Database Testers

API Testing	Ensures all endpoints return accurate, secure, and timely responses under varied inputs.	QA Automation Team

Performance Testing	Measures system responsiveness and stability under expected load conditions.	QA Performance Engineer

Testing Approach Summary

The overall testing strategy will follow a hybrid approach combining manual and automated testing:

Manual testing for exploratory, usability, and UAT phases.

Automation for regression, API validation, and smoke testing using tools like Selenium and Postman.

Database testing will ensure data accuracy and transactional consistency using SQL scripts.

Defect tracking and reporting will be handled through the project’s issue management system (e.g., JIRA).

# 3. Levels of Testing

## 3.5 Unit Testing

Features to be tested:

Login Function

Registration Function

Add to Cart Function

Checkout Function

Contact Form Function

## 3.6 Functional Testing

Features to be tested:

(Login & Logout)

(Sign Up)

(Product Search)

(Add to Cart)

(Checkout & Payment)

### User Acceptance Testing (UAT)

Features to be tested:

- User registration and product browsing experience should be smooth and easy.

- Complete purchase process can be executed successfully without any errors.

- User interface should be clear, intuitive, and easy to navigate.

- Accuracy of displayed information (prices and product details) must be verified.

### 3.8 Regression Testing

Features to be tested:

- Re-testing of login, cart, and payment functionalities after any modifications or updates.

- Verification that new updates or changes have not introduced issues in previously working features.

Summary Table:

| Tools Used | Responsible | Expected Results |
| --- | --- | --- |
| Selenium / Jenkins | QA Team | No new issues appear after updates. |

# 4. Execution Strategy

Objective: To describe how the QA team will plan and execute all testing activities for the Automation Exercise E-Commerce Website within the DEPI Testing Course. Testing will be performed completely by the QA team (students) without developer or external involvement.

Testing Approach:

• Manual Testing: Validate core features – registration, login, product search, add to cart, checkout, and contact form.

• Automation Testing: Automate repetitive flows (login, add-to-cart, checkout) using Selenium + TestNG, and generate reports with Allure.

• API Testing: Validate provided endpoints (login, product list, orders) through Postman.

• Defect Logging & Review: All defects logged in a shared Google Sheet/Excel file and reviewed collaboratively by the QA team.

## Execution Workflow

| Test Phase | Activities | Responsible Party | Tools / Notes |
| --- | --- | --- | --- |
| Test Planning | Prepare test plan, define scope, assign roles | QA Team (All Members) | Google Docs / Excel |
| Manual Testing | Execute functional & UI test cases | QA Team | Browser, Excel |
| Automation Testing | Run Selenium + TestNG scripts; analyze reports | QA Team | Selenium, TestNG, Allure |
| API Testing | Execute API requests and validate responses | QA Team | Postman |
| Defect Review & Reporting | Log and classify defects, review results | QA Team | Google Sheet |
| Final Report | Prepare summary and final presentation | QA Team | Word / PowerPoint |

## Roles and Responsibilities

| Team Member | Role / Focus Area | Responsibilities |
| --- | --- | --- |
|  | Test Lead | Oversees planning, execution, and documentation; reviews test cases; ensures entry/exit criteria are met. |
|  | Manual Tester (Functional) | Executes manual test cases for site features (login, cart, checkout); logs results and defects. |
|  | Automation Tester | Builds and runs Selenium + TestNG scripts; maintains automation suite and generates Allure reports. |
| i | API Tester | Executes Postman requests; validates status codes and response data accuracy. |
|  | Defect & Report Coordinator | Tracks defects, updates defect log, and prepares summary and final testing reports. |
|  | Test Data & Environment Support | Prepares test data (accounts, products); ensures tool setup and environment readiness. |

Note: All team members collaborate throughout planning, execution, and review phases to ensure complete test coverage.

# 4.1 Entry Criteria

| Entry Criteria | Test Team | Notes |
| --- | --- | --- |
| Website available and stable | QA Team | https://automationexercise.com accessible |
| Test Plan approved | QA Team | Reviewed and agreed by all members |
| Test Cases ready | QA Team | Functional and automation cases completed |
| Test Data prepared | QA Team | Accounts, products, and cart items ready |
| Tools configured | QA Team | Selenium, TestNG, Postman installed and working |
| Team assigned | QA Team | Roles and members confirmed |

# 4.2 Exit Criteria

| Exit Criteria | Test Team | Notes |
| --- | --- | --- |
| 100% of planned test cases executed | QA Team | Manual + automated cases completed |
| ≥ 90% pass rate | QA Team | Measured from execution results |
| No open Critical/High defects | QA Team | All major issues reviewed and closed |
| Reports submitted | QA Team | Allure and summary reports completed |
| Team sign-off completed | QA Team | All members approve project closure |

# 4.3 Validation and Defect Management

Purpose: Define how defects will be identified, logged, reviewed, and closed during testing. Since this is a DEPI QA-only project, all defect handling is performed internally by the team.

Defect Life Cycle (Simulated):

• New – Tester identifies a defect during execution.

• Logged – Recorded in a shared Google Sheet with steps and expected vs actual results.

• Review – QA team reviews and assigns severity.

• Recheck – Another tester verifies in the next cycle.

• Closed – Marked as resolved or justified (simulated).

## Severity Classification

| Severity | Description | Example |
| --- | --- | --- |
| 1 – Critical | Core functionality blocked; no testing can continue | Checkout button not working |
| 2 – High | Major feature fails; no workaround | Login fails with valid credentials |
| 3 – Medium | Minor issue with workaround | Wrong price displayed on product page |
| 4 – Low | Cosmetic or UI issue with minimal impact | Typo or misaligned element |

5. ENVIRONMENT REQUIREMENTS

5.1 Overview

The testing environment is designed to replicate the production setup of the E-commerce website to ensure accurate and reliable results during the testing process.
The environment must be fully configured and verified before the commencement of any testing activities.

5.2 Environment Setup

| Component. | Description. |
| --- | --- |
| Application Type. | Web-based E-commerce Platform. |
| Devices | Desktop, Laptop, Mobile (Android, iOS). |
| Operating Systems. | Windows 10/11, macOS, Android, iOS. |
| Browsers. | Chrome (latest), Firefox, Edge, Safari. |
| Testing Tools. | Selenium WebDriver (Automation Testing), Postman (API Testing), MySQL (Database Validation), JMeter (Performance Testing). |
| Test Management Tool. | Jira. |
| Version Control System. | GitHub. |
| Build and Deployment. | Jenkins (CI/CD Integration). |
| Network Requirements. | Stable Internet Connection – Minimum 10 Mbps. |
| Access Permissions. | QA team granted full test access, limited production access for data validation only |

5.3 Security and Access Requirements

- The testing environment shall be secured with restricted access to authorized QA, Development, and Admin personnel.

- No real customer or sensitive data will be used during testing.

- Dummy or masked data will be created for testing purposes.

- Role-based permissions will be enforced as follows:

5.4 Test Environment Maintenance

- Environment will be monitored daily for up-time and stability.

- Any deployment or configuration change will be logged and approved by the QA Lead.

- Backup and rollback procedures will be in place to ensure recovery from unexpected failures.

6. SIGNIFICANTLY IMPACTED DIVISIONS / DEPARTMENTS

6.1 Affected Teams and Roles

| Department / Role. | Responsibilities / Impact. |
| --- | --- |
| QA Team. | Design and execute test cases, log results, and verify fixes.. |
| Development Team. | Address defects identified during testing and support re-testing.. |
| IT Infrastructure Team. | Set up and maintain servers, network, and system configurations.. |
| Database Team. | Manage and prepare test databases; ensure data consistency.. |
| Business / Product Manager. | Review and approve test results; authorize production release.. |
| Security Team. | Validate system compliance with data security and access policies. |

6.2 Business Manager / Approval Authority

| Name. | To be Confirmed. |
| --- | --- |
| Role. | Business Manager / Product Owner. |
| Responsibilities. | Ensure that all business and functional requirements have been met. Approve final testing outcomes before going live. Validate that all critical issues have been resolved. |

6.3 Summary

The environment setup and departmental coordination are essential for achieving a controlled and efficient testing process.
A well-prepared environment ensures consistent test execution, minimizes risks of configuration errors, and facilitates collaboration between QA, Development, and Infrastructure teams.
All departments listed must remain aligned throughout the testing lifecycle to ensure successful delivery and production readiness.

# 7 Dependencies

Identify any dependencies on testing, such as test-item availability, testing-resource availability, and deadlines.

## 7.1 Project Dependencies

| Dependency | Description | Owner / Team | Impact if Unavailable |
| --- | --- | --- | --- |
| Website Availability | The e-commerce website must remain stable and accessible during all testing cycles to execute functional, integration, and UAT test cases. | Development Team / IT Support | Test execution will be blocked; delayed schedule and incomplete coverage. |
| Testing Tools Access | Required tools such as Selenium, TestNG, Postman, and Defect Tracker (JIRA or Excel) must be available and configured. | QA Team / System Admin | Inability to perform automation or API testing; limited coverage. |
| Database Connectivity | The QA database (MySQL / SQL Server) must be accessible and synchronized with the latest test data. | Database Administrator | Backend and data-validation tests cannot be executed. |
| Test Environment Setup | Test environment should mirror the production setup (browsers, OS versions, server configuration). | DevOps / IT Infrastructure | Environment-related issues; inaccurate test results. |
| Test Data Preparation | Valid sample data (users, products, payment info) must be prepared before execution. | QA Analyst / Business Analyst | Blocked or delayed test cases requiring specific data. |
| Payment Gateway Integration | External payment gateways (e.g. PayPal, Visa API) must provide active test credentials. | Vendor / Dev Team | Checkout and transaction processes cannot be validated. |
| API Endpoints Availability | All backend APIs (authentication, inventory, order management) must be active during test cycles. | Backend Developers | Dependent API test cases fail; functional flows blocked. |
| API Endpoints Availability | All backend APIs (authentication, inventory, order management) must be active during test cycles. | Backend Developers | Dependent API test cases fail; functional flows blocked. |
| Team Coordination | Continuous communication among QA, Development, and Product teams is required for resolving blockers. | QA Lead / Project Manager | Misalignment; slower defect resolution and schedule slips. |

## 7.2 Impact Analysis

- Website or database downtime → halt testing and reschedule execution cycles.
- Missing or unstable tools → escalate to IT Support and postpone automation tests.
- Unavailable test data or API credentials → partial testing with available modules; complete later.
- External vendor delays (e.g. payment gateway) → use mock APIs until integration restored.

## 7.3 Dependency Management Plan

1. All dependencies will be verified during pre-execution validation (Entry Criteria check).
2. Missing or unstable dependencies will be logged as Testing Blockers in the Defect Tracker.
3. Daily QA meetings will review the status and expected resolution time of all open dependencies.
4. If a critical dependency remains unresolved for more than 24 hours, the QA Lead will escalate to the Project Manager to update the schedule and apply mitigation actions.